Conversion Tasks

1. Clear up lingering problems (development machine)
  1. Legacy browser support
    1. Safari 5.x
    2. Any others?
  2. Other problems?
  3. go through timesheet entry and all that an individual staff uses and verify working

1. Setup server
  1. Identify host server
  2. Create domain name
  3. Create sites for production, training, development testing
    1. Set up admin accounts
    2. Logos
  4. Create DB
    1. Set up admin accounts
2. Preload data
  1. Export data from Access
  2. Upload data to server
  3. Create DB on server
  4. Import data
  5. Modernize content before go live:
    1. Update users/staff
    2. Update classes
    3. Update tasks names after upload from Wendi
    4. Update subtask names after Wendi's upload
    5. Do above after Wendi has Parisi's input for invoices and tasks
    6. Find bookkeepers needs and implement if possible
3. Test Server
  1. Functional testing – does it come up and allow us to move around
  2. Match testing – does its behavior match what we expect
  3. re-load data before going 'live'
  4. Parallel
    1. retro parallel
    2. live parallel
4. User training
  1. Users
  2. Administrator
  3. SysAdmin
  4. System support
5. ToDo - now
  1. Secure login
  2. Classes and numbers functionality